**MILESTONES & ASSET LIST**

**Milestone Schedule**

|  |  |  |
| --- | --- | --- |
| **MILESTONE & DATE** | **Goals** | **Results** |
| MS1 - 20/4/2021 | Greybox level (Either map 1 or 2) Make gun model (1st pass) Make ammo box model |  |
| MS2 – 27/4/2021 | Create rest of map décor models (Door, Gate, railing, crate). Take 2nd pass on gun model. Create ammo box texture. |  |
| MS3 – 11/5/2021 | Create gun texture (Feature Asset) Create Trap Vent + Lever model Implement Trap functionality |  |

**Milestone Notes:**

**Milestone 1**

For the first milestone, I plan for the basics of the level, and of the more important assets to be presentable. This being the greyboxing of the level, and the creation of both the shotgun (feature asset), and Ammo Box. Since these will be the most visible assets within the game, they should be completed first. They will also act as reference for the rest of the future assets, in terms of scale and level of detail (poly count ect.)

**Milestone 2**

Aftre this milestone, I plan to have the map décor completed, being low LOD, they should be easy to texture after modelling. This is also where I take a 2nd pass on the shotgun before texturing, since it’ll be the most noticeable asset, it requires this extra step. Finally this is also where I create the texture for the ammo box, for the purposes of implementing it with the reload mechanic. **Milestone 3**

The 3rd milestone is when the gun will finally be textured after the 2nd pass. Once that is done, I’ll make the Trap Vents and Level models + texture. At this point in development, it’ll be more focus on the mechanical side of creating the game, than on the asset development angle.